138883 Cemetery Sun, LLC

Milestones Dates & LD

Project Milestone Dates:

Guaranteed Completion: August 28th, 2026.

Liquidated Damages:

For each day the project fails to meet the above-mentioned Project Milestone Date, Contractor will incur a cost of $5,065.27/day until the project successfully achieves that milestone